What Went Well

* Prep
* Ideas and how to accomplish tasks
* Ambition
* Nailed almost every standup in attendance
* Alice Bot
* Doing daily standup on slack
* Wednesday meeting
* Communication buffer / interpreter to keep team discussions focused on what is relevant
* Meet and work together
* Getting work done
* Have some good working code
* Looking at the code
* Meeting Times
* Meeting in person
* Team Bonding x3

Needs Improvements

* Still disagreements and confusion on languages and architecture
* Did not close enough user stories
* Focus on sprint goals
* Being on same page with direction of project
* Slack Standup Responses and Reading
* Allocating time for this
* Research and studying
* More or clearer communication
* More meetings
* Lack of consensus
* Communication and staying on track

Action Items

* Have 2 more meetings than we did last sprint
* More descriptive in standups so specifics on project are covered
* Relying on less bottlenecks to be finished
* Discuss ideas on direction of the project
* Not get distracted from goals
* Reduce leisure time
* Actively focus on clear thoughts and provide examples
* Create a set date to meet in addition to Lab
* Going to bed later
* More discussion while things are getting done